# Action Plan Addendum — CP-14–CP-20 Determinism Constraints

Status: Binding once merged

Purpose: This addendum formalizes determinism-critical constraints identified in the PHB/DMG audit so future instruction packets (CP-14–CP-20) do not implicitly violate replayability, event ordering, or scope discipline.

## 1. Locked Deferrals (Non-Negotiable)

### 1.1 Readied & Delay Actions

- Readied actions (PHB p.160) are explicitly deferred beyond CP-20.

- Rationale: interrupt-driven execution introduces nested event ordering and natural-language triggers incompatible with current deterministic guarantees.

- Allowed: static analysis notes and schema placeholders only.

### 1.2 Grapple System Scope

- Grapple is limited to a simplified model in CP-18:

  - Apply grappled condition only (movement denied; limited actions).

  - Pinned, escape sequences, and grapple damage loops are deferred.

- Rationale: full grapple creates state explosion and complex interrupt windows.

## 2. Determinism Requirements (Must Hold)

### 2.1 Diagonal Movement

- Diagonal movement (PHB p.148) must record path history to enforce RAW 1-2-1-2 cost.

- No Euclidean or Manhattan shortcuts are permitted.

- Movement intents must carry path_taken (ordered grid points).

### 2.2 Interrupt Ordering

- No mid-action interrupts are allowed prior to CP-15.

- AoO (CP-15) must resolve as:

  - Trigger emission

  - All legal AoOs resolved

  - Original action completes or aborts

## 3. Critical Path Confirmation

The only critical path for playable combat remains: - CP-14: Initiative & Action Economy - CP-15: Attacks of Opportunity - CP-16: Conditions & Status Effects - CP-17: Saving Throws

No packet may skip or collapse this order.

## 4. Documentation Consistency Rule

Any future packet that touches: - Initiative order - Movement costs - Interrupts or reactions - Condition mechanics

Must reference this addendum explicitly in its acceptance section.

## 5. Scope Integrity

This addendum does not: - Expand runtime scope - Introduce new systems - Authorize LLM decision-making

It only locks constraints already assumed by audits and plans.

Effective Upon Merge