# Action Plan Update — PHB/DMG Gap Audit & Next Packets

## Purpose

This document updates the AI-DM action plan following CP-10–CP-12 completion and initiates a parallel PHB/DMG audit to ensure rules coverage is deliberate, explicit, and sequenced without violating determinism or event-sourcing constraints.

## Current Built Scope (Locked)

- Deterministic, event-sourced core with replay guarantees.

- Combat mechanics:

  - CP-10: Single attack resolution (d20 vs AC, damage, HP, defeat).

  - CP-11: Full attack sequences, iterative BAB, critical threat/confirm/multipliers.

  - CP-12: Play-loop integration for player combat intents with validation and narration tokens.

- Monster combat mapping authorized (CP-13) with bounded scope.

## Audit Finding: Rulebook Coverage Status

The system currently implements a combat micro-kernel. Core PHB/DMG combat-round foundations remain intentionally unimplemented: - Initiative & surprise. - Action economy (standard/move/full/5-ft step). - Movement & positioning legality. - Attacks of Opportunity (AoO). - Conditions with mechanical modifiers. - Saves, skills, spell resolution, and DMG subsystems (XP/treasure) are deferred.

## Parallel PHB/DMG Audit (Assigned)

Owner: Claude Code (parallel audit) Inputs: Local rulebooks (PHB, DMG, MM) available at F:Rulebooks Deliverable: - A concise gap matrix mapping PHB/DMG chapters → engine capabilities. - Page/section references for: - Initiative & surprise - Action types & economy - Movement & AoO - Conditions & modifiers - Notes on any rules that materially impact determinism/event schemas.

## Action Plan — Next Packets (Proposed)

### CP-13 — Monster Combat Integration (In Progress)

- Map limited tactics → AttackIntent (no FullAttackIntent for monsters).

- Weapon + attack_bonus sourced from MonsterDoctrine (optional; fail-closed).

### CP-14 — Initiative & Round Controller

- Deterministic initiative order and round advancement events.

- Surprise round support (minimal).

- Acceptance: identical seeds → identical initiative order and turn sequence.

### CP-15 — Action Economy Kernel

- Standard/move/full actions; 5-ft step legality.

- Action legality validation with explicit events.

### CP-16 — Movement & Positioning (Minimal)

- Coordinates/grid, speed, distance checks.

- Enable melee reach vs ranged legality; no cover/LoS yet.

### CP-17 — AoO Kernel

- Threatened squares, provoking actions, reach.

- Deterministic triggers and resolution routing.

### CP-18 — Conditions Framework

- Condition schema; application/removal via events.

- Modifier pipeline (AC/attack/movement).

## Governance Notes

- Rulebook retrieval/indexing reliability is a prerequisite for citation-grade audits.

- Test runtime invariant (<2s) remains enforced; slow OCR/index tests must be marked.

- No packet may expand scope beyond its acceptance tests.

## Open Questions (To Resolve Post-Audit)

- Exact PHB page anchors for initiative/action/AoO rules.

- Whether schema_versioning is required before CP-14.

- When to introduce saves/skills vs spellcasting MVP.