# AI‑Driven Local Dungeon Master (DM)

## Purpose

Design and implement a fully local, AI‑assisted Dungeon Master capable of hosting a complete tabletop RPG campaign. All quantifiable mechanics (math, randomness, legality, state changes) are handled by deterministic local code. A local LLM is constrained to narrative, intent selection, and pacing — never math or rule adjudication.

This document is the canonical action plan. Each section is designed to be reviewed, expanded, and locked before implementation.

## Core Principle (Non‑Negotiable)

LLM proposes intent. Engine disposes outcome.

The engine is the sole authority on: - Action legality - Dice, randomness, and probabilities - State mutation - Rule enforcement

The LLM: - Frames scenes - Chooses among engine‑provided legal options - Narrates outcomes using engine‑returned facts only

## Phase Map (High-Level)

- Foundations & Determinism 0.5 Rules Ingestion & Researchable Archive (Mechanics KB)

- Canonical Game State

- Deterministic Rules Engine

- Intent → Resolution → Narration Loop

- Local Hosting & Tooling

- Campaign Memory & Knowledge Separation

- Safety Rails & Anti-Hallucination Guarantees

- Incremental Expansion Strategy

## Phase 0 — Foundations & Determinism

### Objective

Create a replayable, testable, deterministic core that all later systems depend on.

### Deliverables

- Seeded RNG

- Event log & replay

- Golden transcript tests

### Actions

- Define RNG abstraction with seed + stream index

- Enforce deterministic ordering for all operations

- Implement event‑sourced logging (append‑only)

- Build replay runner that reconstructs state from events

### Lock Criteria

- Identical input seeds produce identical outcomes

- Full combat can be replayed byte‑for‑byte

## Phase 0.5 — Rules Ingestion & Researchable Archive (Mechanics KB)

### Objective

Ingest D&D source material into a local, researchable archive that supports: - Accurate lookup (fast, citation-preserving) - Structured extraction (tables, lists, formulas) - Controlled use by the system (engine-first, LLM second)

### Non-Negotiable Constraint

The archive must preserve citations (book + page) and support deterministic references.

### Deliverables

- Page-map (pdf page ↔ book page)

- Atomic notes (rule blocks, tables, conditions, spells, skills)

- Hybrid search index (keyword + vector)

- QA certificates (coverage + link density + format validity)

### Knowledge Split (Mechanics KB)

A) Structured Rules DB (Engine-usable) - Canonical entities: actions, conditions, modifiers, stacking rules, combat procedures - Normalized fields (e.g., bonus types, durations, triggers)

B) Research Archive (LLM-readable, cite-first) - Chunked text blocks with citations - Tables as structured JSON + readable markdown - Cross-links between related mechanics

### Ingestion Pipeline (Stages)

- Extract pages (text + layout + tables)

- Normalize (clean, de-hyphenate, fix headers/footers)

- Segment into atomic units (rule / table / definition / procedure)

- Add metadata (source, pages, tags, anchors)

- Build indexes (BM25 + embeddings) with hybrid retrieval

- QA gates (schema validation, page coverage, table fidelity)

### Actions

- Define canonical schemas for:

  - RuleNote, TableNote, Condition, Spell, Feat, Skill, Action

- Implement page extraction with layout retention

- Implement chunking rules (headings → blocks → sub-blocks)

- Implement citation + anchor strategy

- Build hybrid retrieval (keyword + vector) and reranking

- Add QA: page coverage %, broken links, duplicate detection, table parse checks

### Lock Criteria

- Any retrieved snippet always includes a correct citation

- Tables are retrievable and structurally faithful

- Engine can resolve core mechanics using structured entries (no free-text parsing)

## Phase 1 — Canonical Game State (Single Source of Truth)

### Objective

Define a complete, serializable representation of the game world.

### WorldState

- Entities (PCs, NPCs, monsters)

- Map / positioning / terrain

- Initiative order, round, turn index

- Effects (buffs, debuffs, durations, stacking keys)

- Resources (HP, spell slots, ammo, charges)

- Ruleset version + house‑rule toggles

### Entity Model

- Stats (abilities, BAB, saves, AC breakdown)

- Inventory (equipped vs carried)

- Conditions

- Senses

- Tags (type, subtype)

### Actions

- Design JSON schema

- Add versioning + migration hooks

- Implement strict validation on load

### Lock Criteria

- Entire game state can be saved/loaded without loss

- No mechanic reads data from outside WorldState

## Phase 2 — Deterministic Rules Engine

### Objective

Resolve all quantifiable mechanics without LLM involvement.

### Engine Architecture

- Input: Typed Intent

- Output: Resolved Events + Explanation Trace

### Core Modules

- Validation (legality, prerequisites)

- Resolution (attack, damage, saves, skills, movement)

- Condition application & ticking

- Stacking rules

- Resource consumption

### Actions

- Implement event‑sourced resolution pipeline

- Encode rule invariants as assertions

- Add unit + property‑based tests

### Lock Criteria

- Engine rejects illegal intents

- All outcomes are explainable and logged

## Phase 3 — Intent → Resolution → Narration Loop

### Objective

Constrain the LLM to safe, bounded decision‑making.

### Loop Structure

- Engine generates legal option set

- Player or LLM selects intent (schema‑validated)

- Engine resolves

- LLM narrates using engine output only

### Actions

- Design intent JSON schema

- Build legal‑menu generator

- Enforce schema‑only LLM output

### Lock Criteria

- LLM cannot invent actions or numbers

- Invalid output fails closed

## Phase 4 — Local Hosting & Tooling

### Objective

Make the system usable, debuggable, and inspectable.

### Tooling

- CLI runner

- Local web dashboard

- Save / load / rewind

- State diff viewer

### Actions

- Implement session manager

- Add log inspection UI

- Build replay controls

### Lock Criteria

- Any turn can be rewound and re‑run

- Debugging does not require LLM introspection

## Phase 5 — Campaign Memory & Knowledge Separation

### Objective

Prevent rule contamination and narrative drift.

### Memory Types

Rules Memory (engine‑only) - Encoded mechanics - No live LLM access

Campaign Memory (LLM‑read) - NPCs, locations, factions - Session summaries - Canonical facts ledger

### Actions

- Separate storage layers

- Add retrieval scoping rules

- Enforce known‑to‑players flags

### Lock Criteria

- LLM cannot alter canonical facts

- Lore contradictions are detectable

## Phase 6 — Safety Rails & Anti‑Hallucination Guarantees

### Objective

Make hallucination structurally impossible.

### Mechanisms

- Schema‑validated intents only

- Engine‑generated legal menus

- Deterministic replay

- Fail‑closed behavior

### Actions

- Add strict validators

- Reject free‑text actions

- Implement explanation trees

### Lock Criteria

- System never resolves ambiguous actions silently

## Phase 7 — Incremental Expansion Strategy

### Objective

Scale without collapse.

### Expansion Order

- Core combat loop

- Positioning & AoO

- Conditions & grapples

- Spells & saves

- Skills & exploration

- Items & crafting

### Rule

No mechanic is added without: - Tests - Deterministic replay - Engine explanation

## Final Note

This document is live. Each phase should be expanded, frozen, and signed off before moving forward. Implementation follows documentation — not the other way around.