# Project Coherence Doctrine — Scope, Docs, and Delivery Discipline

Status: Binding Doctrine (Project Governance)

Purpose: Address and prevent the specific coherence and credibility issues identified in the devil’s-advocate audit. This doctrine defines how the project describes itself, what is in scope, how documentation stays consistent, and how we ensure the work converges into a runnable end-to-end experience.

## 1. Core Problem Statement

The codebase is architecturally disciplined and tests are strong. The remaining risks are: - scope ambiguity in docs (especially around LLMs and campaign continuity) - inconsistent invariants (test runtime target) - lack of an explicit “vertical slice” milestone that proves real usability - lack of an explicit policy for rulings/conflicts (so “no interpretation” doesn’t drift into ad hoc interpretation) - potentially over-strong wording in docs (“cryptographic hashing”) without a stated threat model

This doctrine exists to remove these failure modes.

## 2. Precise Scope Doctrine

### 2.1 Runtime vs Prep (Hard Boundary)

Deterministic Runtime (binding): - No LLM dependency - No network dependency - All decisions and state changes are deterministic and replayable - All randomness uses isolated deterministic streams

Prep / Authoring Layer (allowed, non-runtime): - May use LLMs to propose bundles, NPC content, summaries, and narration drafts - All LLM outputs are treated as untrusted drafts - Validators are authoritative; invalid artifacts are rejected or returned for revision

Narration Layer (optional, non-authoritative): - May use LLMs to describe events already decided by deterministic systems - Never allowed to decide outcomes, mutate state, apply effects, or advance time

### 2.2 Campaign Continuity vs Campaign Management (Clarified)

In scope: - Campaign continuity records (session ledgers, evidence logs, thread registries) - Retrieval discipline (“answer with receipts”)

Out of scope: - Campaign planning UI/workflows - GM authoring tools, worldbuilding editors, or VTT product features

This replaces the ambiguous phrase “campaign management” with an explicit boundary.

## 3. Documentation Single-Truth Policy

### 3.1 Canonical Sources

- PROJECT_STATE_DIGEST.md (PSD) — authoritative state snapshot

- README.md — user-facing description and examples

- Tests — executable specification

- Source code — ground truth

### 3.2 Consistency Rules

- Any project invariant (e.g., test runtime threshold) must match in PSD and README.

- Any scope boundary statement must match in PSD and README.

- Any “future work” item must not contradict “non-goals” wording.

### 3.3 Wording Discipline

Avoid “marketing-grade” claims unless defined: - If describing hashing, specify what property is intended: - stable identity hashing, tamper-evident digest, or cryptographic hash with algorithm stated.

## 4. Delivery Doctrine: Vertical Slice Requirement

### 4.1 Definition

A Vertical Slice is the smallest runnable end-to-end scenario that demonstrates: - deterministic play loop - event logging and replay - a minimal user interaction flow (even if CLI) - readable output (templated or narrated)

### 4.2 Non-Negotiable Milestone

The project must define and complete at least one vertical slice before expanding major new subsystems.

### 4.3 Minimal Slice Specification (V1)

- One scene

- One monster with doctrine + policy selection

- Two PCs (stub entities acceptable)

- Three turns total

- Outputs:

  - emitted events

  - final WorldState

  - replay confirms identical outcome

  - human-readable transcript (templated OK)

## 5. Rulings & Conflicts Doctrine

The project does not “interpret rules” automatically, but it must support real play where conflicts occur.

### 5.1 Required Capability

Introduce a structured concept of: - a Rules Question - competing citations - an explicit ruling decision - rationale and precedence

### 5.2 Non-Goals

- No automatic precedence inference

- No hidden DM fiat

### 5.3 Outcome

If a conflict is resolved, it must be logged explicitly and replayably.

## 6. LLM Integration Doctrine (How to Say It)

Docs must use this exact conceptual framing:

- “No LLM dependency in deterministic runtime.”

- “LLMs may be used in prep/narration layers as untrusted generators, gated by validators.”

This prevents the perception that the project is either hiding AI intent or lacking an AI plan.

## 7. Audit Checklist (Ongoing)

Before any CP packet is marked complete: - PSD and README invariants match (test threshold, scope boundaries) - “Non-goals” do not contradict “Future work” phrasing - Any new subsystem has an explicit place in runtime/prep/narration boundaries - Vertical slice progress is not blocked by perpetual schema expansion

## 8. Enforcement Mechanism

- Any PR/packet that changes scope wording must update PSD + README in the same packet.

- Any new claim of security/replayability must specify the exact mechanism.

- Any new subsystem must declare whether it supports or delays the vertical slice.

## 9. Summary

This doctrine locks the project’s external and internal coherence: - deterministic runtime remains pure - AI is explicitly constrained to prep/narration - campaign continuity is in scope without implying UI/VTT productization - docs remain consistent - vertical slice becomes a first-class milestone - rulings/conflicts become explicit and replayable