# Project Health Audit Cadence — Packet-Boundary Governance Amendment

Status: Binding once merged

Applies To: All instruction packets CP-14 and onward

## 1. Purpose

This amendment establishes a formal, recurring Project Health Audit cadence to preserve architectural coherence, determinism, and action-plan continuity as the system evolves.

The goal is to ensure that as new interaction classes (initiative, interrupts, conditions, saves) are introduced, the project maintains a consistent, inspectable, and replay-safe foundation without relying on ad-hoc reviews.

## 2. Audit Type Definition

### Packet Boundary Health Audit (PBHA)

A Packet Boundary Health Audit (PBHA) is a narrowly scoped, deterministic integrity review conducted at predefined project milestones.

A PBHA is: - Scheduled (not reactive) - Post-implementation and post-review - Non-redesignative (diagnostic, not speculative)

## 3. Mandatory Audit Triggers

A PBHA MUST be performed when any of the following conditions are met:

- A new interaction class is introduced

  - Examples:

    - Initiative & round control (CP-14)

    - Interrupt mechanics such as Attacks of Opportunity (CP-15)

    - Condition-driven action restriction (CP-16)

- A packet introduces or modifies event ordering semantics

- A packet introduces, consumes, or re-routes an RNG stream

- A packet is designated as foundational in the action plan

## 4. Audit Timing Rule (Critical)

A PBHA is conducted only after the relevant packet reaches a terminal state, defined as:

- Accepted and frozen, or

- Explicitly deferred with a documented HOLD

A PBHA must never be conducted: - Mid-implementation - Mid-review - Mid-HOLD

This rule exists to ensure audits surface real system behavior, not assumptions.

## 5. Audit Scope (Fixed)

Each PBHA answers only the following four questions:

- Determinism Integrity

  - Are all outcomes reproducible with identical seeds?

  - Is RNG stream isolation preserved?

- Event Ordering Correctness

  - Are all state mutations event-driven?

  - Are interrupt semantics explicit and ordered?

- Play Loop Coherence

  - Does execute_turn() remain the single per-actor execution boundary?

  - Is round/turn ownership unambiguous?

- Action Plan Validity

  - Does the next packet still follow logically?

  - Has any packet been implicitly pulled forward or blocked?

Audits must not expand beyond these questions.

## 6. Non-Goals

A PBHA explicitly does not:

- Redesign completed packets

- Re-litigate rules-as-written interpretations

- Add new features or scope

- Modify frozen instruction packets

Any issues discovered must be addressed via new packets or documented amendments, not retroactive changes.

## 7. Documentation Requirements

For each PBHA:

- A brief audit summary must be recorded (1–2 pages max)

- The summary must state:

  - Packet audited

  - Audit trigger

  - Findings (pass / concerns / block)

  - Required follow-on actions (if any)

These summaries are informational artifacts and do not alter packet status unless explicitly stated.

## 8. Enforcement

- No packet that triggers a PBHA may proceed to the next foundational packet until the PBHA is completed or explicitly waived.

- Waivers must be documented and justified.

## 9. Summary

This amendment ensures that architectural health checks are:

- Predictable

- Bounded

- Actionable

- Non-disruptive

As the system grows in complexity, PBHAs provide continuity of intent without slowing progress.

Effective Upon Merge